# Conditions:	Calculators may be used in this assessment.

# High School Winter Ball

A group of friends is preparing for their High School Winter Ball.  The geographical relationship of their homes is shown below in the diagram.

# The distances between the friends houses are shown in the table.

| Waiena |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 12km | Quinton |  |  |  |  |  |  |  |
|  | 16km | Rose |  |  |  |  |  |  |
|  |  | 15km | April |  |  |  |  |  |
|  |  |  | 17km | Shane |  |  |  |  |
| 11km | 20km | 23km |  |  | Kelvin |  |  |  |
|  |  |  | 4km | 2km |  | Cindy |  |  |
|  |  |  |  | 14km | 16km | 2km | Harley |  |
|  |  |  |  | 7km | 12km |  | 6km | Vaughan |

1.	Cindy realises she has left her bag at Quinton’s house and needs to get it before the ball.  What is the distance of the shortest route between Cindys house and Quinton’s house?

2.	The limousine driver would like to collect each of the friends without travelling down any of the roads more than once, although he doesn’t mind visiting a house more than once.  He would like to start at Quinton’s house and finish at Harley’s house.

Is this possible? Explain your answer.

3.	The limousine driver is unable to drive down some of the roads to collect the friends but still needs to be able to reach of their houses.

a) 	Draw a minimum spanning tree to show which roads the limousine driver should drive down so that the minimum road distance will be covered.

# b)   	What is the minimum road distance he will travel?

4.	Several students are involved in the preparation of the Ball.  The tasks and the time taken to complete each task are given in the table below.

| Task | Time (hours) | Must follow tasks |
| --- | --- | --- |
| 1 Set up tables and chairs | 5 |  |
| 2 Prepare finger food and drinks | 4 | 1 |
| 3 Hang fairy lights | 7 |  |
| 4 Decorate walls | 6 | 1, 3 |
| 5 Sweep floor | 4 | 2,4 |
| 6 Set up band | 2 | 2 |
| 7 Take rubbish to incinerator | 3 | 5, 6 |

- What is the minimum time that the Ball preparation can be completed in?

- What order do the tasks need to be completed in if the project is to be   
 	completed in the minimum time?

Unit Standard5249v3 Reassessment – Use networks to find optimal solutions to problems

The Winter Ball

Sufficiency: Question 4 and two of Questions 1,2,3

| Situation | No. | Evidence | Judgement |
| --- | --- | --- | --- |
| Shortest Path | 1 | Shortest route Cindy, April, Rose, Quinton Minimum Length 35km | Require both correct path And minimum Length |
| Traversibility | 2 | No it is not traversable. 0 odd (if returned to starting point) 2 odd (if not returned to starting point) The network is only traversable if it has 0 or 2 odd nodes. There are six odd nodes in this network | Answer required with justification. Must mention condition for traversability. |
| Minimum Spanning Tree | 3 | Lines as in diagram below Shane 2 Cindy 2 Harley 6 Vaughan 4 April 15 Rose 12 Quinton 12 Waiena 11 Kelvin Minimum distance = 64km | Require both correct links and minimum length of track |
| Project Management | 4 | Minimum time is 20 hours The critical Path is 3 – 4 – 5 - 7 | Require both correct Order of tasks and minimum time for completion of project. |

# Text boxes

## Mathematics Assessment Activity

Unit Standard Number: 5249 	Level: 2    	Version: 3	     Credits: 2

Mathematical Studies: Use networks to find optimal solutions to problems in geometry

Element 1: Use networks to find optimal solutions to problems in geometry

### Unit Standard Completed

# B5

Date:

Name:

For markers use only

|  | Element 1 : Sufficiency: Project Management and at least 2 of Shortest path, Traversability, Minimum |
| --- | --- |
|  | Spanning Tree |  |
| Question | 1 | 2 | 3 | 4 |
| Situation Met |  |  |  |  |
| Sufficiency |  | 2 of 3 |  |  |

15

Waienamu

Roses

April

Shane

Cindy

Harley

Vaughan

Kelvin

Quinton

17

11

20

16

12

23

7

2

16

12

2

14

4

6

5249A

B5